## Slide 1: Project management frameworks/ Lifecycle and integrated Project Management.

## Slide 2: The project Lifecycle
Every project is defined by phases which together constitute the lifecycle of a project.
Project life cycle is a conceptual tool for observing and analyzing the process of a development project/different phases which together constitute the life cycle of a project.
The phases represent a logical sequence of activities which are executed in an orderly manner.
Project life cycle shows how the level of activity varies with time.

## Slide 3: Purpose of project lifecycle
They serve as a framework that helps to;
Define the phases that connect the beginning of a project to its end.
Identify the processes that the project teams must implement.
Show how the PMC (Project Management Contract) can be used to represent the mgt of projects.
Represent how projects work within environments of constraints.

## Slide 4: A generic project cycle
The process of planning & managing projects can be drawn as a cycle.
A project goes through seven phases during its life:
  Project Definition:.
  Project Initiation:
  Project Planning:
  Project Execution:
  Project Monitoring & Control:
  Project Closure
  Project sustainability

## Slide 5: Project Definition
  Defining the goals, objectives and critical success factors for the project. i.e.
    What do we want to do?
    What problem is being addressed?
    Whom are we targeting?
    What do we want to achieve at the end of it all?
    What will show that we have made it?
    (Situation analysis, Stakeholder analysis, Problem analysis, setting of objectives and the strategy to employ)

## Slide 6: Project Initiation
  Everything that is needed to set-up the project before work can start.
  Involves coming up with the different options for addressing the problem i.e.
    What is needed for the project start up?
    How do we get what is needed?
    What is the source for what is needed?
    (Project Appraisal, economics, social and environment)

## Slide 7: Project Planning
  Detailed plans of how the work will be carried out including time, cost and resource estimates.
  Involves carrying out the appraisal and feasibility studies of the selected options
    What is going to be implemented?
    How is it going to be implemented?
    When is it going to be implemented?
    What is needed for the implementation to take place?
    Who is going to do what?
    What costs will be incurred?

## Slide 8: Project Execution
Doing the work to deliver the product, service or desired outcome.
  Project is commissioned/ launched.
  Resources are being dispensed according to budget.
  Tasks are being implemented according to the work plan.
  Deliverables are produced.
Remember to carry out a baseline survey before the project is fully executed.(Which is the study done at the beginning of the project to collect information on the status of a certain subject)

## Slide 9: Project Monitoring & Control
Ensuring that a project stays on track and taking corrective action to ensure it does.
  We monitor the following:
    Costs
    Resources
    Activities
    Outputs
    Processes
    Quality

## Slide 10: Project Closure
Formal acceptance of the deliverables and disbanding of all the elements that were required to run the project.
Take stock of the project assets
Assets could be distributed to other beneficiaries
End of project evaluation is already done
Report shared with the different stakeholders
Findings of this report could lead to another project coming on board.

## Slide 11: Project sustainability
Involves both individual and organizational responsibility to ensure that outputs, outcomes and benefits are sustainability over lifecycles and during their creation, disposal and decommissioning.
It determines project relevancy, acceptability, political expediency, viability, and adaptability of the project.
Project sustainability dimensions
Institutional stability
Continued operations and maintenance
Continuous flow of net benefits
Maintenance of environmental stability
Equitable sharing and distribution of project benefits
Continued community participation

## Slide 12: The project life cycle (MPHBOPPM)
Scope the project
State the problem
Establish the project goal
Define the project objective
Identify the success criteria
List assumptions, risks, obstacles
Develop Detailed Plan
Identify project activities
Estimate activity duration
Determine resource requirements
Construct/analyse project network diagram
Prepare the proposal
Launch the plan/implementation
Recruit & organise project team
Establish operating rules
Level project resources
Schedule work packages
Document work packages
Monitor/control project progress
Establish progress reporting system
Install change control tools/process
Defines escalating process
Monitor project progress vs. plan
Revise project plan
Close out the project
Obtain client acceptance
Install project deliverables
Complete project documentation
Complete post implementation audit
Issue final project report

## Slide 13: ITTO’s 9 stage Project Cycle
The executing agency, must fit in with ITTO’s 9-stage project cycle, which is the Organization’s framework for identifying, formulating, appraising, approving, financing, implementing and evaluating projects and pre-projects.
The nine stages are:
Identification
Formulation
Submission to ITTO
Appraisal and approval
Funding
Inception
Implementation

## Slide 14: FAO’s Project Cycle
FAO uses a 4 phase cycle;
Project design & formulation
Implementation
Project Monitoring & Evaluation
Post-Project Activities

## Slide 15: In Summary
A project life cycle in modern project management goes through:
Defining phase: Goals, specifications, tasks, & responsibilities.
Planning phase : schedules, budgets, resources, risks & staffing.
Execution phase: status reports, changes, quality & forecasts.
Closing phase: Train customer, transfer documents, release resources, evaluation & lessons learned.

## Slide 16
HAVE A BLESSED DAY