## Slide 1: Project management frameworks/ Lifecycle and Integrated Project Management.
By:
Francis Kenneth Kimbugwe
Lecturers, Dept. of Projects and Small Business Management
Faculty of FESBA
Mubs

## Slide 2: Introduction
A project life cycle is the series of phases that a project passes through from its start to its completion.
It provides the basic framework for managing the project. This basic framework applies regardless of the specific project work involved.
The phases may be sequential, iterative, or overlapping.
Project life cycles can be predictive or adaptive.
Within a project life cycle, there are generally one or more phases that are associated with the development of the product, service, or result.
  These are called a development life cycle.
Development life cycles can be;
  Predictive
  Iterative
  Incremental
  Adaptive, or
  Hybrid model:

## Slide 3: Development Life cycles
A predictive life cycle, the project scope, time, and cost are determined in the early phases of the life cycle.
  Any changes to the scope are carefully managed. Predictive life cycles may also be referred to as waterfall life cycles.
An iterative life cycle, the project scope is generally determined early in the project life cycle, but time and cost estimates are routinely modified as the project team’s understanding of the product increases.
  Iterations develop the product through a series of repeated cycles, while increments successively add to the functionality of the product.

## Slide 4: Development Life cycles
An incremental life cycle, the deliverable is produced through a series of iterations that successively add functionality within a predetermined time frame.
  The deliverable contains the necessary and sufficient capability to be considered complete only after the final iteration.
Adaptive life cycles are agile, iterative, or incremental.
  The detailed scope is defined and approved before the start of an iteration.
  Adaptive life cycles are also referred to as agile or change-driven life cycles.
A hybrid life cycle is a combination of a predictive and an adaptive life cycle.
  Those elements of the project that are well known or have fixed requirements follow a predictive development life cycle, and those elements that are still evolving follow an adaptive development life cycle.

## Slide 5: Development Cycles cont’d
It is up to the project management team to determine the best life cycle for each project.
The project life cycle needs to be flexible enough to deal with the variety of factors included in the project.
Life cycle flexibility may be accomplished by:
  Identifying the process or processes needed to be performed in each phase
  Performing the process or processes identified in the appropriate phase
  Adjusting the various attributes of a phase (e.g., name, duration, exit criteria, and entrance criteria).
Project life cycles are independent of product life cycles, which may be produced by a project.
A product life cycle is the series of phases that represent the evolution of a product, from concept through delivery, growth, maturity, and to retirement

## Slide 6: The project Lifecycle
Every project is defined by phases which together constitute the lifecycle of a project.
Project life cycle is a conceptual tool for observing and analyzing the process of a project/different phases which together constitute the life cycle of a project.
The phases represent a logical sequence of activities which are executed in an orderly manner.
Project life cycle shows how the level of activity varies with time.

## Slide 7: Purpose of project lifecycle
They serve as a framework that helps to;
Define the phases that connect the beginning of a project to its end.
Identify the processes that the project teams must implement.
Show how the PMC can be used to represent the mgt of projects.
Represent how projects work within environments of constraints.

## Slide 8: Purpose Of PLC
Facilitates the process of project planning.
This ensures that objectives and deliverables are re-evaluated and, if necessary, redefined between phases;
Clarifies the work to be accomplished in each phase which means that resources are not committed without thorough management review and discussion;
Budgeting purposes

## Slide 9: Considerations when selecting a PLC Model
The project phases may be established based on various factors including, but not limited to:
Type /Nature of project undertaken.
Nature of stake holders.
Level of project risk and uncertainty.
Speed with which deliverables are required.
Resources available.
Priorities of key stakeholders.
Management needs
Unique characteristics of the organization, industry, or technology
Project elements including, but not limited to, technology, engineering, business, process, or legal; and
Decision points (e.g., funding, project go/no-go, and milestone review

## Slide 10: Project Life Cycle
Where are we? Situational Analysis
Where do we want to be? Priorities? Vision of preferred future.
How do we get there? Project design Goals and Objectives, action plans , time line.
Go a head with Plan. Implement.
How did we do? What did we learn? Evaluation

## Slide 11: A generic project cycle
The process of planning & managing projects can be drawn as a cycle.
A project goes through six phases during its life:
  Project Definition:.
  Project Initiation:
  Project Planning:
  Project Execution:
  Project Monitoring & Control:
  Project Closure:

## Slide 12: Project Definition
  Defining the goals, objectives and critical success factors for the project. i.e.
    What do we want to do?
    What problem is being addressed?
    Whom are we targeting?
    What do we want to achieve at the end of it all?
    What will show that we have made it?
Notes: Defining stage: Specifications of the project are defined; project objectives are established; teams are formed; major responsibilities are assigned.

## Slide 13: Project Initiation
  Everything that is needed to set-up the project before work can start.
  Involves coming up with the different options for addressing the problem i.e.
    What is needed for the project start up?
    How do we get what is needed?
    What is the source for what is needed?
Notes: - There sponsorship of project
- Provides green light
Formal authorizations of the project teams to mobilize resources
Establishes clarity regard the step required to move forward with the project.

## Slide 14: Benefits of Project Initiation
Sponsorship
Formal authorization of the project team to mobilize &expend resources- (Project Charter)
A green light for the project to begin activities and expend resources.
Establishes clarity regarding the steps required to move forward with the project

## Slide 15: Project Initiation Decision Gates
Initial internal decision gate– Project Concept note/paper.
Initial external decision gate– Expression of interest
Funding approval decision gate– Project Proposal
Formal authorization decision gate – Project Charter

## Slide 16: Project Planning
  Detailed plans of how the work will be carried out including time, cost and resource estimates.
  Involves carrying out the appraisal and feasibility studies of the selected options.
    What is going to be implemented?
    How is it going to be implemented?
    When is it going to be implemented?
    What is needed for the implementation to take place?
    Who is going to do what?
    What costs will be incurred?
Notes: Planning stage: The level of effort increases, and plans are developed to determine 8what the project will entail, when it will be scheduled, whom it will benefit,
what quality level should be maintained, and what the budget will be.

## Slide 17: Project Execution
Doing the work to deliver the product, service or desired outcome.
  Project is commissioned/ launched.
  Resources are being dispensed according to budget.
  Tasks are being implemented according to the work plan.
  Deliverables are produced.
Remember to carry out a baseline survey before the project is fully executed.
Notes: Executing stage: A major portion of the project work takes place—both physical and mental.
- The physical product is produced (a bridge, a report, a software program). Time, cost, and specification measures are used for control.
- Is the project on schedule, on budget, and meeting specifications?
- What are the forecasts of each of these measures? What revisions/changes are necessary

## Slide 18: Project Monitoring & Control
Ensuring that a project stays on track and taking corrective action to ensure it does.
  We monitor the following:
    Costs
    Resources
    Activities
    Outputs
    Processes
    Quality

## Slide 19: Project Closure
Formal acceptance of the deliverables and disbanding of all the elements that were required to run the project.
Take stock of the project assets.
Assets could be distributed to other beneficiaries.
End of project evaluation is already done.
Report shared with the different stakeholders.
Findings of this report could lead to another project coming on board.
Notes: Closing stage: Closing includes three activities: delivering the project product to the customer, redeploying project resources, and post-project review.
- Delivery of the project might include customer training and transferring documents.
- Redeployment usually involves releasing project equipment/materials to other projects and finding new assignments for team members.
- Post-project reviews include not only assessing performance but also capturing lessons learned.

## Slide 20: In Summary
A project life cycle in modern project management goes through:
Defining phase: Goals, specifications, tasks, & responsibilities.
Planning phase : schedules, budgets, resources, risks & staffing.
Execution phase: status reports, changes, quality & forecasts.
Closing phase: Train customer, transfer documents, release resources, evaluation & lessons learned.

## Slide 21: Project Management Process Groups
The project life cycle is managed by executing a series of project management activities known as project management processes.
Every project management process produces one or more outputs from one or more inputs by using appropriate project management tools and techniques.
The output can be a deliverable or an outcome.
Project management processes are logically linked by the outputs they produce..
The output of one process generally results in either:
  An input to another process, or
  A deliverable of the project or project phase
Notes: Project management processes apply globally across industries.
Processes may contain overlapping activities that occur throughout the project

## Slide 22: Processes categories
1. Processes used once or at predefined points in the project.
  The processes Develop Project Charter and Close Project or Phase are examples.
2. Processes that are performed periodically as needed.
  The process Acquire Resources and the process Conduct Procurements.
3. Processes that are performed continuously throughout the project.
  The process Define Activities and monitoring and control processes.

## Slide 23: Process groups
Project management is accomplished through the appropriate application and integration of logically grouped project management processes.
A Project Management Process Group is a logical grouping of project management processes to achieve specific project objectives.
Process Groups are independent of project phases.
There five interactive process groups include;
  Initiating Process group
  Planning Process group
  Executing Process group
  Monitoring and controlling Process group
  Closing Process group

## Slide 24: Initiating process groups
Those processes performed to define a new project or a new phase of an existing project by obtaining authorization to start the project or phase.
Defines and authorizes the project phase or project.
The Outputs of this process are:
    A project Charter
    Preliminary Scope Statement
Notes: Processes may contain overlapping activities that occur throughout the project. The output of one process generally results in either: An input to another process, or A deliverable of the project or project phase.

## Slide 25: Planning Process Groups
Those processes required to establish the scope of the project, refine the objectives, and define the course of action required to attain the objectives that the project was undertaken to achieve
The output of this process are:
  Project Management Plan
  Project Scope Management Plan
  Project Scope statement
  Project Schedule
  Project risk Management Plan
  Project Procurement Plans

## Slide 26: Executing Process Groups
Those processes performed to complete the work defined in the project management plan to satisfy the project requirements.
Integrates people and other resources to carry out the PMP for the project.
The output of this process are:
  Deliverables
  Requested changes

## Slide 27: Monitoring and controlling Process Groups
Those processes required to;
  track, review, and regulate the progress and performance of the project;
  identify any areas in which changes to the plan are required;
  initiate the corresponding changes
Regularly monitors and measures the progress to identify variances from the PMP so that corrective actions can be taken where necessary to meet the project objectives.
The output of this process are:
    Recommended corrective actions.
    Requested changes.

## Slide 28: Closing Process Groups
Those processes performed to formally complete or close the project, phase, or contract.
Formalizes the acceptance of the product, service or results and brings the project or project phase to an orderly end.
The output of this process are:
    Administrative closure procedures
    Contract closure
    Final product, service, or result.
    Organizational process Assets updates
    A project History /closure report

## Slide 29: Project Management Knowledge Areas
A Knowledge Area is an identified area of project management defined by its knowledge requirements and described in terms of its component processes, practices, inputs, outputs, tools, and techniques.
The needs of a specific project may require one or more additional Knowledge Areas, for example, construction may require financial management or safety and health management.

## Slide 30: The Ten Knowledge Areas (PMI Guide)
Project Integration Management.
Project Scope Management.
Project Schedule Management
Project Cost Management
Project Quality Management
Project Resource Management
Project Communications Management
Project Risk Management
Project Procurement Management
Project Stakeholder Management

## Slide 31: The Ten Knowledge Areas
1. Project Integration Management.
  Includes the processes and activities to identify, define, combine, unify, and coordinate the various processes and project management activities within the Project Management Process Groups.
2. Project Scope Management.
  Includes the processes required to ensure the project includes all the work required, and only the work required, to complete the project successfully.
3. Project Schedule Management.
  Includes the processes required to manage the timely completion of the project.
4. Project Cost Management.
  Includes the processes involved in planning, estimating, budgeting, financing, funding, managing, and controlling costs so the project can be completed within the approved budget.

## Slide 32: The Ten Knowledge Areas
5. Project Quality Management.
  Includes the processes for incorporating the organization’s quality policy regarding planning, managing, and controlling project and product quality requirements, in order to meet stakeholders’ expectations.
6. Project Resource Management.
  Includes the processes to identify, acquire, and manage the resources needed for the successful completion of the project.
7. Project Communications Management.
  Includes the processes required to ensure timely and appropriate planning, collection, creation, distribution, storage, retrieval, management, control, monitoring, and ultimate disposition of project information.
8. Project Risk Management.
  Includes the processes of conducting risk management planning, identification, analysis, response planning, response implementation, and monitoring risk on a project.

## Slide 33: The Ten Knowledge Areas
9. Project Procurement Management.
  Includes the processes necessary to purchase or acquire products, services, or results needed from outside the project team.
10.Project Stakeholder Management.
  Includes the processes required to identify the people, groups, or organizations that could impact or be impacted by the project, to analyze stakeholder expectations and their impact on the project, and to develop appropriate management strategies for effectively engaging stakeholders in project decisions and execution

## Slide 34: Project Management Process Group and Knowledge Area Mapping
 | Project Management Process Groups |  |  |  | 
Knowledge Areas | Initiating Process Group | Planning Process Group | Executing Process Group | Monitoring and Controlling Process Group | Closing Process Group
Project Integration Management Project | 4.1 Develop Project Charter | 4.2 Develop Project Management | Plan 4.3 Direct and Manage Project Work 4.4 Manage Project Knowledge | 4.5 Monitor and Control Project Work 4.6 Perform Integrated Change Control | 4.7 Close Project or Phase
Project Scope Management |  | 5.1 Plan Scope Management 5.2 Collect Requirements 5.3 Define scope 5.4 Create WBS |  | 5.5 Validate Scope 5.6 Control Scope | 
Project Schedule Management |  | 6.1 Plan Schedule Management 6.2 Dene Activities 6.3 Sequence Activities 6.4 Estimate Activity Durations 6.5 Develop Schedule |  | 6.6 Control Schedule | 
Project Cost Management |  | 7.1 Plan Cost Management 7.2 Estimate Costs 7.3 Determine Budget |  | 7.4 Control Costs | 
Project Quality Management |  | 8.1 Plan Quality Management | 8.2 Manage Quality | 8.3 Control Quality | 

## Slide 35
 | Project Management Process Groups |  |  |  | 
Project Resource Management |  | 9.1 Plan Resource Management 9.2 Estimate Activity Resources | 9.3 Acquire Resources 9.4 Develop Team 9.5 Manage Team | 9.6 Control Resources | 
Project Communications Management |  | 10.1 Plan Communications Management | 10.1 Plan Communications Management | 10.2 Manage Communications | 11.7 Monitor Risks
Project Risk Management |  | 11.1 Plan Risk Management 11.2 Identify Risks 11.3 Perform Qualitative Risk Analysis 11.4 Perform Quantitative Risk Analysis 11.5 Plan Risk Responses | 11.6 Implement Risk Responses | 11.7 Monitor Risks | 
Procurement Management |  | 12.1 Plan Procurement Management | 12.2 Conduct Procurements | 12.3 Control Procurements | 
Project Stakeholder Management | 13.1 Identify Stakeholders | 13.2 Plan Stakeholder Engagement | 13.3 Manage Stakeholder Engagement | 13.4 Monitor Stakeholder Engagement | 

## Slide 36
Good evening
Q & A