## Slide 1: The logical Framework/Strategic Planning matrix

## Slide 2: Design phase includes three steps!
Step | Outputs of each step
5. Defining the project elements | A definition of the : Development goal Project purpose Results Activities inputs
6. Assessment of external factors | Assumptions or external factors are assessed in terms of probability and importance.
7. Developing indicators | Indicators for the project goal, project purpose and results are developed as a basis for monitoring and evaluation.

## Slide 3: The Logical Framework
At this stage we start to plan how the project will function.
The idea of this tool is that you identify all the main elements of a new proposal, and examine how they fit together.
The tool used is the Logical Framework Approach (LFA).

## Slide 4: Logical framework Approach
Is an analytical, presentational and mgt tool.
It can help to;
Analyse the existing situation during project preparation.
Establish a logical hierarchy of means by which objectives will be achieved.
Identify the potential risks to achieving the objective, and to sustain outcomes
Establish how outputs and outcomes might be monitored and evaluated.
Present a summary of the project in a standard format

## Slide 5: Why cont’d
Monitor and review projects during implementation.
Planners can test the design of a proposed project to ensure its relevance, feasibility and sustainability.
Helps to think through all the factors that should be considered for planning a successful project.
Its a useful tool for planning more complicated projects.
A key management tool during implementation, monitoring and evaluation
It defines linkages between the project and external factors
During implementation, the log frame serves as the main reference for drawing up detailed work plans, TORs, budgets, M&E Plans e.t.c.
A log frame provides indicators against which the project progress and achievements can be assessed.

## Slide 6: When to use the LFA?
Throughout the Project Management Cycle when;
Identifying & assessing activities that fit within the scope of programs.
Preparing the project design in a systematic & Logical way.
Appraising project designs.
Implementing approved projects; and
Monitoring, review and evaluating project progress & performance.

## Slide 7: Who should be involved?
It should be approached in team work;
Project manager, team members and key stakeholders involvement is key.

## Slide 8: The logical framework matrix
Gives a summary of;
What the project intends to do;
How;
What the key assumptions are; and
How outputs and outcomes will be monitored and evaluated.

## Slide 9: Log frame matrix structure
Project Elements | Objectively Verifiable Indicators (OVI) | Means of Verification (MOV) | Assumptions
Project Goal |  |  | 
Project Purpose |  |  | 
Results |  |  | 
Activities |  |  | 

## Slide 10: What questions are we answering by constructing the logical frame ?
Where do we want to go? (Goal, Purpose)
How will we get there? (output, activities)
What will we know we have got there? (indicators)
What will show us we have got there? (Evidence/MOV).
What are the potential problems along the way? (assumptions)

## Slide 11: How to design a log frame?
The logical framework requires that you:
write down the planned activities in a certain order that helps you to check whether one step will lead to the next.
note any assumptions that you are making, and examine whether or not they are true.
identify indicators of progress.

## Slide 12: Project Goal:
Specifies the long term benefit to which the project will contribute.
It’s the long term desired state where a need or problem no longer exists or is significantly improved.
Examples:
improved health in children.
decreased incidence and impact of diarrhea disease.
Increased incomes,
Improved nutritional status,

## Slide 13: Project Purpose:
Refers to what the project is expected to achieve in terms of sustainable development outcome at the end, or soon after, the project life.
Often describes a change in the target group’s behaviour, resulting from its use of the services or products provided by the project.
E.g. clean water, higher immunization, & Small scale farmers use improved techniques to prevent further soil erosion from the land cultivation.

## Slide 14: Target group
Is a group of people who are targeted by the project team as a vehicle for achieving the project purpose.
Beneficiary:
The group of people who ultimately benefit from a project intervention.

## Slide 15: Outputs/Results:
These are the specific services/products which the project makes available to the target group so as to achieve the purpose.
Outputs are what the project team has control over.
E.g.
team of health workers strengthened and functioning.
Children immunised,
Staff effectively trained

## Slide 16: Activities:
Refer to the specific tasks/ steps which the project takes to provide the various outputs.
It answers the question;
“How will we deliver the outputs?”
Examples;
Recruit healthcare workers
Agricultural advisers run workshops on techniques to prevent further soil erosion.
Upgrade current wells and establish new wells.

## Slide 17: Inputs:
The resources needed to conduct the activities.
Resources refer to personnel, raw materials, capabilities,fincances e.t.c.
.

## Slide 18: When determining the inputs make sure that they;
Are directly related to the activities that will be undertaken;
Are adequate to implement the activities you have planned;
Are defined in terms of quantity, quality and costs; and most importantly, that they
Are appropriate to the situation in terms of gender, cultural, technological and other environmental considerations.

## Slide 19: The idea is to come out with a logical relationship between the 5 Project elements.
If we have the appropriate ……………….………………INPUTS
We can perform all………………………………………ACTIVITIES
Which are needed to deliver our…………….………RESULTS
If we achieve all results this will make it possible to achieve our……………………………………………PROJEC PURPOSE
Which contribute to the achievement of………………………………………………………..DEVELOPMEN GOAL

## Slide 20: Objectively Verifiable Indicators (OVIs)
These describe the basis of measuring how well the objectives and results have been achieved.
Indicators;
state how the performance standards to be reached will be measured.
provide the information needed to help us determine progress towards meeting stated project objectives.
Set target for the project to achieve.
Can be direct or indirect.

## Slide 21: Four aspects should be provided by any objective;
the out come,
a time frame,
a measure, and
an action.

## Slide 22: Means of Verification(MOV)
The MOV refers to how and where one can check that an objective has been achieved at the intended performance level.
In other words, means of verification are data sources.
The sources of information on achievement of objectives need to be agreed at the planning stage, i.e. what information
is needed,
In what form,
the frequency and
who should provide it
to ensure that there are ways of verifying success.

## Slide 23: Project Assumptions
Assumptions are the important and relevant factors:
Which are out of the control of the project; but
Which must exist or take place if the project is to be successful.
An assumption is a positive statement of a condition that must be met in order for project objectives to be met; while

## Slide 24
a risk is a negative statement of what might prevent objectives being achieved.
Preconditions are conditions that must be met before a project can commence e.g. policy