## Slide 1: Operational Project Management

## Slide 2: Differentiating Project deliverables from the project implementation plan (PIP or PEP or POP)
 | Project Proposal | Project Implementation Plan
Purpose | To obtain approval and funding for the project, emphasizing clear, concise, communication of ideas that ‘sell’ the project to funding stakeholders | To ensure that the project arrives on time, on scope and on budget, and according to established quality parameters; To emphasize comprehensive, logical planning and To model the project for review by the project team and other stakeholders
Format | Format is often determined by donor requirements or agency stakeholders responsible for investment decisions | Format is determined by the project team and key stakeholders
Level of Detail | Often limited in level of detail – due to the purpose, format, anticipation, schedule and timing of proposal | Level of detail is developed by the project team and key stakeholders
Participation | Often written by a small team as a result of time constraints that limit participation | Opportunity exists to expand participation to include an array of stakeholders, including experts and technical advisors
Audience | Focused on donors and stakeholders who distribute resources | Focused on the needs of the team implementing project activities
Timing and Schedule | Often written under tight time constraints, sometimes months (or even years) prior to implementation. | The opportunity exists to revisit proposals to further develop/revise/update plans at the beginning of project implementation or at key benchmarks in the life cycle

## Slide 3: Standards of project PIP/PEP/POP/AWP/DWP
Implementation planning;
  is comprehensive – outline all the work required to ensure project success.i..e identify the activities, budgets, and schedule required to deliver the direct project result, as well as the indirect work related to the project.
  is detailed –adequately decomposed – WBS.
  emphasizes participation -
  prioritizes iteration -

## Slide 4: Operational Projects?
There are three types of projects,
  Strategic projects
  Compliance projects
  Operational projects.
Operational projects are those that are employed to improve the current operations at a business or organization.
The goals of an operational project are to reduce costs, get work done more efficiently or produce a higher-quality product.
Operational projects are internal projects concerned with streamlining department workflows, implementing new technology or processes or even updating the company’s offerings.

## Slide 5: Key characteristics of operational projects
They involve continuous improvement.
They are executed on an ongoing or frequent basis.
They tend to be less risky
Require consistent resources.
Get input from the bottom-up in that employees at all levels of the organization will be involved.

## Slide 6
Strategic Level
Tactical Level
Operational level

## Slide 7: Difference Between Strategic and Operational Projects.
An operational project has the goal of improving the day-to-day operations of a business.
  Therefore, any project that has the objective of improving efficiency, decreasing costs or improving productivity in the short term is operational.
  Plans out how you’ll get there on a daily, weekly or regular basis.
A strategic project is about creating something new and innovative.
  Shares a vision for the future.i.e. outlines the business vision, mission and high-level goals.

## Slide 8: Project Operational Management
Operational project management deals with the planning, organizing, monitoring and controlling of resources to achieve project objectives.
Its objective is to improve the day-to-day business operations which requires strong leadership and communication skills.

## Slide 9: Project Management vs. Operations Management
The difference between project management and operations management is their focus, and each has a different objective.
  Operations management is working on running the day-to-day business as efficiently as possible.
  Project management oversees projects from start to finish.
  They also differ in that operations management is continuous, while project management is temporary, moving from one project to another.
However, projects are often closely tied to ongoing operations and must be managed to ensure success.
There are also similarities between project management and operations management.
  Both seek greater efficiency and improved performance.
  Both rely on effective planning, execution and monitoring, and
  Both require strong leadership and clear communication

## Slide 10: Operational Planning: How to Make an Operations Plan
Operational Planning vs. Strategic Planning
  Operational planning and strategic planning are complementary to each other.
  This is because strategic plans define the business strategy and the long-term goals for your organization, while operational plans define the steps required to achieve them.
What Is a Strategic Plan?
A stategic plan is a business document that describes the business goals of a company as well as the high-level actions that will be taken to achieve them over a time period of 1-3 years.

## Slide 11: What Is an Operational Plan?
Operational plans map the daily, weekly or monthly business operations that’ll be executed by the department to complete the goals you’ve previously defined in your strategic plan.
Operational plans go deeper into explaining your business operations as they explain roles and responsibilities, timelines and the scope of work.
Operational plans work best when an entire department buys in, assigning due dates for tasks, measuring goals for success, reporting on issues and collaborating effectively.
They work even better when there’s a platform like Project manager, which facilitates communication across departments to ensure that the machine is running smoothly as each team reaches its benchmark.

## Slide 12: What Is Operational Planning?
Operational planning is the process of turning strategic plans into action plans, which simply means breaking down high-level strategic goals and activities into smaller, actionable steps.
The main goal of operational planning is to coordinate different departments and layers of management to ensure the whole organization works towards the same objective, which is achieving the goals set forth in the strategic plan.
How to Make an Operational Plan
There’s no single approach to follow when making an operation plan for your Proejct/business.
However, there’s one golden rule in management operations
  Your strategic and operational plans must be aligned.

## Slide 13: Seven steps to make an operational plan
Map business processes and workflows: What steps need to be taken at the operations level to accomplish long-term strategic goals?
Set operational-level goals: Describe what operational-level goals contribute to the achievement of larger strategic goals.
Determine the operational timeline: Is there any time frame for the achievement of the operational plan?
Define your resource requirements: Estimate what resources are needed for the execution of the operational plan.
Estimate the operational budget: Based on your resource requirements, estimate costs and define an operational budget.

## Slide 14: Seven steps to make an operational plan
Set a hiring plan: Are there any skills gaps that need to be filled in your organization?
Set key performance indicators: Define metrics and performance tracking procedures to measure your team’s performance.

## Slide 15: Operational Plan

## Slide 16: What Should be Included in an Operational Plan?
Your operational plan should describe your project operations as accurately as possible so that internal teams know how the company works and how they can help achieve the larger strategic objectives.
Here’s a list of some of the key elements that you’ll need to consider when writing an operational plan.

## Slide 17: Key elements of a project operations plan
Executive Summary
  An executive summary is a brief document that summarizes the content of larger documents like business plans, strategic plans or operation plans.
  Their main purpose is to provide a quick overview for busy stakeholders.
Operational Budget
  An operational budget is an estimation of the expected operating costs and revenues for a given time period.
  As with other types of budget, the operational budget defines the amount of money that’s available to acquire raw materials, equipment or anything else that’s needed for business operations.
  It’s important to limit your spending to stay below your operational budget, otherwise, your company could run out of resources to execute its normal activities.

## Slide 18: Key elements of a project operations plan
Operational Objectives
  It’s essential to align your operational objectives with your strategic objectives.
  You should always grab your strategic plan objectives and turn them into one or multiple action items.
Processes & Workflows
  Explain the various business processes, workflows and tasks that need to be executed to achieve your operational objectives.
  Make sure to explain what resources are needed, such as raw materials, equipment or human resources.
Operational Timeline
  Establish a timeline for your operational plan.
  In most cases, your operational plan will have the same length as your strategic plan, but in some scenarios, you might create multiple operational plans for specific purposes.
  Not all operational plans are equal, so the length of your operational timeline will depend on the duration of your projects, workflows and processes.

## Slide 19: Key elements of a project operations plan
Hiring Plan
  Find any skills gap there might be in your team.
  You might need to hire a couple of individuals or even create new departments in order to execute your business processes.
Quality Assurance and Control
  Most companies implement quality assurance and control procedures for a variety of reasons such as customer safety and regulatory compliance.
  In addition, quality assurance issues can cost your business millions, so establishing quality management protocols is a key step in operational planning.
Key Performance Indicators
  It’s important to establish Key performance indicators (KPIs) to measure the productivity of your business operations.

## Slide 20: Key elements of a project operations plan
Risks, Assumptions and Constraints
  Note any potential risks, assumptions and time or resource constraints that might affect your business operations.

## Slide 21: Discuss the benefits of operations planning

## Slide 22: Task on developing an Project Operations Plan