## Slide 1: IT PROJECT MANAGEMENT
Dr. Samali V. Mlay

## Slide 2: Motivation – Why this course?
IT Project Management forms an integral part of any IT department today, proper understanding of all the theories and philosophies regarding IT project management is essential.
PM forms the heartbeat of any IT department and controls all activities in the systems development life cycle.
Knowledge in PM is essential for all IT professionals in order to conduct their duties professionally.

## Slide 3: To cover
Introduction to projects
Project, Program and Portfolio Management
Project management framework
Organization Structures in Relation to Project Management

## Slide 4: WHAT IS A PROJECT?
A project is “a temporary endeavour undertaken to create a unique product, service, or result”
  Operations are work done to sustain the business.
  A project ends when its objectives have been reached, or the project has been terminated.
  Projects can be large or small and take a short or long time to complete.
  Temporary means that every project has a defined beginning and an end.
  Unique means that the product or service is different in some distinguishing way from all other products and services.

## Slide 5: When do projects come to an end?
When the project’s objectives have been achieved,
When it becomes clear that the project objectives will not or cannot be met.
When the need for the project no longer exists and the project is terminated.
When the period for which it was funded has ended
Premature end
**Projects involve uncertainty**

## Slide 6
Construction projects
Manufacturing projects
Management projects
Effecting a change in the structure, staff, or style of an organization
Company mergers and buy offs
Research projects – Academic
IT projects
Example of projects

## Slide 7: Example of IT projects
Software development.
Infrastructure improvements.
Cyber security projects.
Cloud projects.
Data management and analytics.
Enterprise resource planning (ERP)
Digital transformation.
Legacy systems.

## Slide 8
PROJECT, PROGRAM & PORTFOLIO MANAGEMENT
In mature Project Management organizations, project management exists in a broader context governed by:
  Program Management
  Portfolio Management
What is a Project?
What is a program?
What is a portfolio?

## Slide 9: Project, Program, Portfolio
By now, we already know what a Project is.
What is;
  A Program?
  A Portfolio?

## Slide 10
A project is “any temporary endeavor with a definite beginning and end” (PMI).
Project Management is the application of knowledge, skills, tools and techniques to Project activities to meet Project requirements. It calls for effective management of organizational processes.
OR
It is the planning, organizing, directing and controlling of assigned resources in order to accomplish a given objective within the constraints of time, cost and performance.
Project/ Project Management

## Slide 11
The project team’s work typically involves:
  Identifying requirements – Project scope
  Balancing competing project constraints including, but not limited to: scope, schedule, budget, resources, risk and quality.
  Managing stakeholders with differing needs and expectations.
Project Management
The more you know about your project, the better you are able to manage it; and deliver a successful project.
If any factor changes, at least one other factor is likely to be affected.
Project team must balance the demands.
Scope
Quality
Time
Cost

## Slide 12
A Program is a group of related projects managed in a consolidated way to obtain benefits and control not available from managing them individually.
  Programs may include elements of related work outside of the scope of the discrete projects in the program.
Program management is the centralized coordinated management of a group of projects to achieve program’s strategic objectives and benefits.
  E.g. Launch of a new Information System with various projects (Refer to types of IT Projects)
Program / Program Management

## Slide 13
Portfolio / Portfolio Management
A portfolio is a collection of projects or programs and other work that are grouped together to facilitate effective management of that work to meet strategic business objectives. The projects or programs in the portfolio may not necessarily be interdependent or directly related.
Portfolio Management refers to centralized management of one or more portfolios, which include identifying, prioritizing, managing and controlling project, programs and other related work to achieve specific strategic business objectives.
  E.g. Roko usually has a mix of projects: structures, water, IT, communications, etc. Can manage related projects as a program, e.g. group all power projects for different clients as a program; then portfolio in order to prioritize their resources.

## Slide 14: Project, Program, Portfolio

## Slide 15
Project / Program / Portfolio impact on Organization
Projects within program are a means of achieving organizational goals and objectives or strategic plans.
Although a group of projects within a program can have discrete benefits, they contribute to the benefits of the program, to the objectives of the portfolio, and the strategic plan of the organization.

## Slide 16
Project / Program Management Office (PMO)
A PMO is an organizational unit/body assigned various responsibilities related to centralized and coordinated management of projects/programs under its domain.
A PMO oversees the management of projects, programs, or a combination of both at strategic level.
However, assignments differ from organization to organization.

## Slide 17
Key functions of a PMO
Share and coordinate resources across all projects administered by the PMO.
Identify and develop project management methodology, best practices and standards.
Develop project policies, procedures, templates and other shared documentation.
A mentoring platform for project managers and the use of PM tools.
Central monitoring of all PMO projects timelines and budget at enterprise level.
Centralized communication among PMs, sponsors and other stakeholders.
Central management of risks.

## Slide 18
Project Support Office (PSO)
Smaller scope compared to PMO.
PSO may operate on a continuum from providing support functions to project managers in the form of training, software, templates, etc. to actually being responsible for the results of the project.

## Slide 19
It’s not my job description but my attitude

## Slide 20: PROJECT MANAGEMENT FRAMEWORK
PM framework is a subset of tasks, processes, tools and templates used in combination by the management team to get insight into the major structural elements of the project in order to initiate, plan, execute, control, monitor and terminate the project activities through out the management life cycle (McConnell, 2018).
It is a basic structure for understanding project management (PMBOK)
Notes: PMBOK – Project Management Body of Knowledge

## Slide 21: PM framework….
It allows using various methodologies and approaches to plan and schedule the major phases of the life cycle.

## Slide 22
Successful project management is characterized by;
  Good planning,
  Effective scoping and resourcing,
  Realistic expectations of outcomes and
  Strong management support.
The more complex a project, the more important it is to have rigor applied to its project management through the adoption and use of a project management methodology.

## Slide 23
Project Management Methodology
What is a methodology?
A set of guidelines, principles or rules defined to be followed to achieve a set objective(s).
PM Methodology is a system of inter-related phases, procedures, activities and tasks that define the project process from the start through to completion.
Each phase of the project produces a major deliverable that contributes towards achieving project objectives.

## Slide 24
PM Methodology…
There are several methodologies (customized ones) available in delivering projects depending on the application, organization requirements, and project management maturity in an organization.
Widely known project management standards:
  PMI PMBOK guide – American (Project Management Institute
  - Project Management Body of Knowledge)
  Prince2 – British (Projects in Controlled Environments)

## Slide 25: PM Methodology…
PMI PMBOK Processes
Project conception and initiation
Project definition and planning
Project launch or execution
Project performance and control
Project Close
Prince2 Processes
Starting Up a project (SU)
Initiating a Project (IP)
Directing a Project (DP)
Controlling a Stage (CS)
Managing Product Delivery (MP)
Managing a Stage Boundary (SB)
Closing a Project (CP)

## Slide 26
PM Methodology…
Incorrect appreciation of a methodology can result in;
schedule and cost slippages
miscommunication within the team
Wasting time on administrative tasks that have no purpose
Project management burnout

## Slide 27: Benefits of project management
Better control of financial, physical, and human resources.
Improved customer relations.
Shorter development times.
Lower costs.
Higher quality and increased reliability.
Higher profit margins.
Improved productivity.
Better internal coordination.
Higher worker morale (less stress).

## Slide 28
ORGANIZATION STRUCTURES IN RELATION TO PROJECT MGT
Organization theory describes how a company can be organized to complete work.
From project management standpoint, there are different types of organizational structures ranging from functional to Projectized, with a variety of matrix structures among them; and each type is described in terms of the project manager’s level of authority.
Functional
Structure
Projectized Structure
Matrix (weak, balanced, strong)
Blend of functional & projectized characteristics

## Slide 29
CEO
Functional mgr
Functional mgr
Functional mgr
Functional mgr
Functional Org Structure
Project Coordination
Staff engaged in project activities
Staff
This is the most common form of organization, grouped by areas of specialization within different functional areas; e.g. IT, Engineering, Marketing & Sales, Finance etc.
Advantages:
Easier management of specialists
Team members report to only one supervisor.
Similar resources are centralized.
Clearly defined career paths in areas of work specialization.
Disadvantages:
People place more emphasis on their functional specialty to the detriment of the project.
No career path in project management.
Project manager has no authority.
Key

## Slide 30
CEO
Project mgr
Project mgr
Project mgr
Project mgr
Project Coordination
Staff engaged in project activities
Projectized Org Structure
Staff
All organization is by projects. The project manager has total control of projects. Personnel are assigned and report to a project manager.
Advantages:
Efficient project organization.
Loyalty to the project.
More effective communications than functional structure.
Disadvantages:
No “home” when project is completed.
Lack of professionalism in discipline.
Duplication of facilities and job functions.
Less efficient use of resources.
Key

## Slide 31
This form is an attempt to maximize the strength and weaknesses of both the functional and projectized forms.
Team members report to two bosses: the project manager and the functional manager.
E.g. a Software Engineer who reports to the IT Manager (functional) while working on a specific project under a Project Manager
Advantages:
Highly visible project objectives
Improved project manager control over resources.
More support from functional organizations.
Maximum utilization of scarce resources.
Better coordination.
Better horizontal and vertical dissemination of information than functional.
Team maintain a “home”
Disadvantages:
Not cost effective because of extra administrative personnel.
More than one boss for project teams.
More complex to monitor and control.
Tougher problems with resource allocation.
Need extensive policies and procedures.
Functional manager may have different priorities than project manager.
Higher potential for conflict and duplication of effort.
Matrix Organizational Structure

## Slide 32
CEO
Functional mgr
Functional mgr
Functional mgr
Functional mgr
Matrix Org Structure
Weak Matrix
CEO
Functional mgr
Functional mgr
Mgr of
PJs
Functional mgr
PM
PM
PM
Strong Matrix
CEO
Functional mgr
Functional mgr
Functional mgr
Functional mgr
PM
Balanced Matrix
In a weak matrix, FMs hold more authority and have more power, PMs act as coordinators.
In a strong matrix, PMs have primary authority and FMs provide resources. Power rests with the PM.
In a balanced matrix, the power is shared between the functional and the project manager.

## Slide 33
Projects must operate in a broad organizational environment.
Project managers need to use systems thinking:
  Taking a holistic view of a project and understanding how it relates to the larger organization.
Senior managers must make sure projects continue to support current business needs.

## Slide 34: Understanding Organisations for Project Success
Structural frame: Focuses on roles and responsibilities, coordination, and control. Organization charts help define this frame.
Human resources frame: Focuses on providing harmony between needs of the organization and needs of people.
Political frame: Assumes organizations are coalitions composed of varied individuals and interest groups. Conflict and power are key issues.
Symbolic frame: Focuses on symbols and meanings related to events. Culture is important.

## Slide 35: Why Structural Frame?
Most people understand what organizational charts are.
Many new managers try to change organizational structure when other changes are needed.
Three basic organizational structures:
  Functional: Functional managers report to the CEO.
  Project: Program managers report to the CEO.
  Matrix: Middle ground between functional and project structures; personnel often report to two or more bosses; structure can be a weak, balanced, or strong matrix.

## Slide 36: Organisation Culture
Organizational culture is a set of shared assumptions, values, and behaviors that characterize the functioning of an organization.
Many experts believe the underlying causes of many companies’ problems are not the structure or staff, but the culture.

## Slide 37: Characteristics of Organisation Culture
Member identity
Group emphasis
People focus
Unit integration
Control
Risk tolerance
Reward criteria
Conflict tolerance
Means-ends orientation
Open-systems focus

## Slide 38: Importance of Top Management Commitment
Several studies cite top management commitment as one of the key factors associated with project success.
Top management can help project managers:
  Secure adequate resources.
  Get approval for unique project needs in a timely manner.
  Receive cooperation from people throughout the organization.
  Learn how to be better leaders.

## Slide 39
Areas of Expertise needed by the Project Team
Understanding and applying the knowledge, skills, tools and techniques, which are good practice, are not sufficient alone for effective project management.
Effective project management requires that the team understand and use knowledge and skills from at least the following areas of expertise:

## Slide 40: Areas of Expertise needed by the Project Team
Interpersonal skills
General Mgt knowledge & Skills
Understanding project Environment
Application area knowledge, standards, and regulations
PMBOK

## Slide 41: Application area knowledge, standards, and regulations;
Functional departments and supporting disciplines e.g. legal, logistics, finance, HR etc.
Technical elements, e.g. software development or engineering, construction engineering, telecommunications
Standards of the discipline
Regulations in the country or discipline.

## Slide 42: Understanding project Environment
Cultural and social environment - the project team needs to understand how the project affects people and how people affect the project.
International and political environment
Physical environment

## Slide 43: Need for Organizational Commitment to IT‏
If the organization has a negative attitude toward IT, it will be difficult for an IT project to succeed.
Having a Chief Information Officer (CIO) at a high level in the organization helps IT projects.
Assigning non-IT people to IT projects also encourages more commitment.

## Slide 44: Organizational Standards
Standards and guidelines help project managers be more effective.
Senior management can encourage:
  The use of standard forms and software for project management.
  The development and use of guidelines for writing project plans or providing status information.
  The creation of a project management office or center of excellence.

## Slide 45
Organizational Influences on project Mgt
Success or failure of a project has a bearing on the organization’s;
Culture; e.g. work ethics and work hours
Style, authority relationships; like red tape
Structure
Degree of Project management maturity; among other things.
PM has to understand/master the culture, style and structure to be successful

## Slide 46
OC is generally considered to be an organization-wide change, as opposed to smaller changes such as adding a new person.
  For example: organizational culture, technologies, business processes, physical environment, job design / responsibilities, staff skills / knowledge and policies / procedures.
When the change is fundamental and radical, one might call it organizational transformation or business process reengineering if it’s a change in business processes.
Organizational Change

## Slide 47
Change is a way of life for all organizations. New or improved services are delivered, new processes are introduced, supplier relationships change, organizations merge and divide in response to political or market forces.
Therefore OC can be defined as, Changes in organizational behaviors and employee attitude to move from current state to desired future state based upon external stimuli triggering the event.
Organizational Change

## Slide 48
OR
The organized, systematic application of knowledge, tools, and resources of change that provide organizations with a key process to achieve their business strategy.
So, addressing organizational change problems involves the introduction of Organizational Change Management (OCM).
Organizational Change

## Slide 49
Organization Change Management (OCM)
Organizations strive to achieve excellence by improving practices and services, to be better prepared for the future, to make innovations possible and to encourage new ways of thinking about business.
Where there is a major change there will be complexity and risk, and there are usually many interdependencies to manage and conflicting priorities to resolve.

## Slide 50
Organization Change Management (OCM)…
Take a moment to think of an example of organizational change that you have experienced.
    Was it successful? Did it go smoothly?
    What were your feelings early on? Later?
    What did the people around you say about it?
  OCM involves all of the actions required for an organization to understand, prepare for, implement and take full advantage of significant change.

## Slide 51
Get senior management agreement (i.e. conflicting goals can kill the project!)
Identify a champion who can articulate the reasons for and advantages of the change
Translate the vision for change into a realistic plan and then carry out the plan
Involve people from every area of the organization
Communicate. Communicate. Educate. Educate.
Get organizational buy-in to the change
How can Organizations accomplish OC?

## Slide 52
Modify organizational structures so that they will sustain the change
Hence, Project management is a structured framework that can help organizations deliver change.
How can Organizations accomplish OC?...

## Slide 53
Change Process
The change process in any organization begins with a strategic initiative or policy in which the desired outcomes are already defined.
Managing Change-Planning
Managing Change-Execute
Preparing for Change
Closing/Monitoring Change

## Slide 54
Project Management
Project Initiation
Project Planning
Project Executing
Project Controlling
Project Closing
Organizational Change Management
Managing Change-Planning
Managing Change-Execute
Preparing for Change
Closing/Monitoring Change
Reinforcing Changes
PM / OC Integration

## Slide 55
Drivers for Change
Areas affected by changes
Relationships with stakeholders
Work patterns
Culture
Business processes
Roles & responsibilities of individuals
Organization structure
IT systems
Supply chain
Vendor relationships
Changing or new strategic initiatives and policies
Random events, e.g. flood, diseases, terrorism
Opportunities arising from mergers and acquisitions
Developments in technology
The need to improve competitiveness
Requirements to comply with industry standards or legislation
Development to achieve globalization
Improving the quality and delivery of products & services
Change in economic environment
New sales Channels, e.g. e-commerce
Adaption needed to cope with changing markets

## Slide 56
Why Do Change Programs Fail?
Source: Deloitte CIO Survey
Change Leadership issues are noted in RED
Resistance by Employees
Inadequate Sponsorship
Unrealistic Expectations
Poor Project Management
Business Case not Compelling
Project Team Lacked Skills
Scope Expansion / Uncertainty
No Organizational Change Plan
IT Perspective not Integrated
Silos/No Horizontal Process View

## Slide 57: Summary
Project managers need to take a systems approach when working on projects.
Organizations have four different frames: structural, human resources, political, and symbolic.
The structure and culture of an organization have strong implications for project managers.
Projects should successfully pass through each phase of the project life cycle.
Project managers need to consider several factors due to the unique context of IS/IT projects.