## Slide 1: PROJECT MANAGEMENT
To cover
Project Management knowledge areas
Project Success
PM Skills
PM Job functions
PM Ethics
Project Stakeholders
PM software

## Slide 2: Introduction
Many organizations today have a new or renewed interest in project management.
Computer hardware, software, networks, and the use of interdisciplinary and global work teams have radically changed the work environment.
The U.S. spends $2.3 trillion on projects every year, or one-quarter its gross domestic product, and the world as a whole spends nearly $10 trillion of its $40.7 gross product on projects of all kinds.

## Slide 3: Project Management Knowledge Areas
Knowledge areas describe the key competencies that project managers must develop
  Four core knowledge areas lead to specific project objectives (scope, time, cost, and quality).
  Four facilitating knowledge areas are the means through which the project objectives are achieved (human resources, communication, risk, and procurement management).
  One knowledge area (project integration management) affects and is affected by all of the other knowledge areas.
  All knowledge areas are important!

## Slide 4: Project Management Tools and Techniques
Project management tools and techniques assist project managers and their teams in various aspects of project management.
Specific tools and techniques include:
  Project charters, scope statements, and WBS (scope).
  Gantt charts, network diagrams, critical path analyses, critical chain scheduling (time).
  Cost estimates and earned value management (cost).

## Slide 5: Success of a Project
Recent research findings show that companies that excel in project delivery capability:
  Use an integrated project management toolbox that includes standard and advanced tools and lots of templates.
  Grow project leaders, emphasizing business and soft skills.
  Develop a streamlined project delivery process.
  Measure project health using metrics (Indicators), including customer satisfaction and return on investment (ROI)

## Slide 6: Project Success Factors
1. Executive support
2. User involvement
3. Experienced project manager
4. Clear business objectives
5. Minimized scope
6. Standard software infrastructure
7. Firm basic requirements
8. Formal methodology
9. Reliable estimates
10.Other criteria, such as small milestones, proper planning, competent staff, and ownership.

## Slide 7: Project Success: customer or project perspective!!!!

## Slide 8: Project Management Job Functions
Define scope of project.
Identify stakeholders, decision-makers, and escalation procedures.
Develop detailed task list (work breakdown structures).
Estimate time requirements.
Develop initial project management flow chart.
Identify required resources and budget.
Evaluate project requirements.
Identify and evaluate risks.

## Slide 9: PM Job Functions….
Prepare contingency plan.
Identify interdependencies.
Identify and track critical milestones.
Participate in project phase review.
Secure needed resources.
Manage the change control process.
Report project status.

## Slide 10: Suggested Skills for Project Managers
Project managers need a wide variety of skills.
They should:
  Be comfortable with change.
  Understand the organizations they work in and with.
  Lead teams to accomplish project goals.

## Slide 11: Suggested Skills for Project Managers
Project managers need both “hard” and “soft” skills.
  Hard skills include product knowledge and knowing how to use various project management tools and techniques.
  Soft skills include being able to work with various types of people.

## Slide 12: General Management knowledge & Skills
General management encompasses planning, organizing, staffing, executing & controlling. It includes supporting disciplines such as:
Financial management & accounting
Purchasing & procurement
Contract and commercial law
Logistics & supply chain
Organization structure
Interpersonal skills
Effective communication: the exchange of information

## Slide 13: General Mgt knowledge & Skills…
Influencing the organization: the ability to get things done
Leadership: Developing a vision and strategy, and motivating people to achieve that vision and strategy
Motivation: Energizing people to achieve high levels of performance and to overcome barriers to change.
Negotiation and conflict management: conferring with others to come to terms with them or to reach an agreement.
Problem solving: The combination of problem definition, alternatives identification and analysis, and decision making.

## Slide 14
Snapshot – Good Project Management Skills
Leadership and professionalism are crucial.
Know what your sponsor expects from the project, and learn from your mistakes.
Trust your team and delegate decisions.
Know the business.
Stand up for yourself.
Be a team player.
Stay organized and don’t be overly emotional.
Work on projects and for people you believe in.
Think outside the box.
There is some luck involved in project management, and you should always aim high.

## Slide 15
Characteristics of Effective and Ineffective Project Managers

## Slide 16: Importance of Leadership Skills
Effective project managers provide leadership by example.
A leader focuses on long-term goals and big-picture objectives while inspiring people to reach those goals.
A manager deals with the day-to-day details of meeting specific goals.
Project managers often take on both leader and manager roles.

## Slide 17: The Project Management Profession
Professional societies such as the Project Management Institute (PMI) have grown significantly.
There are specific interest groups in many areas, such as engineering, financial services, health care, and IT.
Project management research and certification programs continue to grow.

## Slide 18: Project Management Certification
PMI provides certification as a Project Management Professional (PMP).
A PMP has documented sufficient project experience, agreed to follow a code of ethics, and passed the PMP exam.
The number of people earning PMP certification is increasing quickly.
PMI and other organizations are offering new certification programs.

## Slide 19: Ethics in Project Management
Ethics is an important part of all professions.
Project managers often face ethical dilemmas.
In order to earn PMP certification, applicants must agree to the PMP code of professional conduct.
Several questions on the PMP exam are related to professional responsibility, including ethics.

## Slide 20
Project Stakeholders
Stakeholders identification is a continuous process and can be challenging.
It is important to identify stakeholders with positive or negative expectations in order to deal with them appropriately – be professional at all times.
Identify key decision makers (with influence) among stakeholders; in some cases they are not on top of organization chart.

## Slide 21: Project Stakeholders…
Stakeholders are the people involved in or affected by project activities.
Stakeholders include:
  Project sponsor
  Project manager
  Project team
  Support staff
  Customers
  Users
  Suppliers
  Opponents to the project

## Slide 22: Stakeholder Management
Project managers must take time to identify, understand, and manage relationships with all project stakeholders.
Using the four frames of organizations can help you meet stakeholder needs and expectations (Structural, Human resources, Political and Symbolic frames).
Senior executives and top management are very important stakeholders.

## Slide 23
 | Interest |  | 
 |  | Low | High
Power | Low | Update regularly | Keep Informed
 | High | Keep satisfied | Always consult
Key Project Stakeholders Management

## Slide 24
Key Project Stakeholders
Stakeholder | Responsibility / Function
Sponsor | Owner of the PJ and has necessary power to make major decisions & accountable (should be holding a senior position within the organization) for the project success or failure at senior management level. Champions the project at initial stage for a buy-in at top mgt.
 | Ensures sufficient funding and resource availability for the project
 | Responsible for the motivation and visibility, at a senior level, throughout the organization.
Project Manager | Responsible for the day-to-day management of the project; and for the achievement of project objectives by balancing project constraints; guide development of PJ Mgt Plans & its implementation.
 | Must be good at managing: people, budget and processes.

## Slide 25
Key Project Stakeholders
Stakeholder | Responsibility / Function
Project Owner | The individual who will eventually assume operational responsibility / ownership for the end deliverable of the project. Usually Subject Matter Expert (SME), different from sponsor.
 | The individual needs to be involved throughout the project lifecycle, until final signoff
 | Define detailed requirements of the system to be developed, and review the specs to ensure that they support business functions.
 | Conducts and witness acceptance tests to ensure that the system meets the system requirements
Customer/users | Persons or organization that shall directly use the project’s product or service
Identify More
E.g. Functional mgrs, vendors, regulators

## Slide 26: The Context of IT Projects
IT projects can be very diverse in terms of size, complexity, products produced, application area, and resource requirements.
IT project team members often have diverse backgrounds and skill sets.
IT projects use diverse technologies that change rapidly. Even within one technology area, people must be highly specialized.

## Slide 27: Project Management Software
There are currently hundreds of different products to assist in performing project management.
Three main categories of tools:
  Low-end tools: Handle single or smaller projects well; is of a low cost.
  Midrange tools: Handle multiple projects and users; cost is medium per user.
  High-end tools: Also called enterprise project management software; often licensed on a per-user basis; the most expensive.

## Slide 28: Project Management software
Enterprise PM software integrates information from multiple projects to show the status of active, approved, and future projects across an entire organization.
It also provides links to more detailed information on each project.
Many managers like to see status in color – red, yellow, and green.

## Slide 29: Sample Enterprise Project Management Tool

## Slide 30: Sample Gantt chart
Work Breakdown structure
The WBS is shown on the left, and each task’s start and finish dates
are shown on the right.

## Slide 31: Network Diagrams
Each box is a project task from the WBS. Arrows show dependencies
between tasks. The bolded tasks are on the critical path. If any task on
the critical path takes longer to complete than planned, the whole
project will slip unless something is done.

## Slide 32: Note
As the number and complexity of projects continue to grow, it is becoming even more important to practice good project management.
A project has several attributes, such as being unique, temporary and developed incrementally.
A framework for project management includes project stakeholders, the nine knowledge areas, tools and techniques, and creating project portfolios to ensure enterprise success.
Successful project managers must possess and develop many skills and lead their teams by example.
The project management profession continues to mature as more people become certified and more tools are created.

## Slide 33
In Groups of 4 Members
In reference to the issuance of digital registration plates (Nov 1, 2023), define 8 specific key stakeholders, their responsibilities and influence on the project.
Name stakeholders and their responsibilities you could have for a bank connectivity project with a scope involving connecting 2 branches located within 2 distant areas.