## Slide 1: Project Quality Management
Topic 6

## Slide 2: The Importance of Project Quality Management
Many people joke about the poor quality of IS/IT products
People seem to accept systems being down occasionally or needing to reboot their PCs.
But quality is very important in many IS/IT projects.

## Slide 3: Relevance of Quality in PM

## Slide 4: What is Quality?
The International Organization for Standardization (ISO) defines quality as “the degree to which a set of inherent characteristics fulfils requirements” (ISO 9000:2000).
Other experts define quality based on:
  Conformance to requirements: The project’s processes and products meet written specifications.
  Fitness for use: A product can be used as it was intended.

## Slide 5: What is Project Quality Management?
Project quality management ensures that the project will satisfy the needs for which it was undertaken.
Processes include:
  Quality planning: Identifying which quality standards are relevant to the project and how to satisfy them.
  Quality assurance: Periodically evaluating overall project performance to ensure the project will satisfy the relevant quality standards.
  Quality control: Monitoring specific project results to ensure that they comply with the relevant quality standards.

## Slide 6: Quality Planning
Implies the ability to anticipate situations and prepare actions to bring about the desired outcome.
Important to prevent defects by:
  Selecting proper materials.
  Training and indoctrinating people in quality.
  Planning a process that ensures the appropriate outcome.
  Outcomes
  Quality Management Plan
  Process Improvement Plan looks at Quality metrics, boundaries, targets etc

## Slide 7: Design of Experiments
Design of experiments is a quality planning technique that helps identify which variables have the most influence on the overall outcome of a process.
Also applies to project management issues, such as cost and schedule trade-offs.
Involves documenting important factors that directly contribute to meeting customer requirements.

## Slide 8: Scope Aspects of IS/IT Projects
Functionality is the degree to which a system performs its intended function.
Features are the system’s special characteristics that appeal to users.
System outputs are the screens and reports the system generates.
Performance addresses how well a product or service performs the customer’s intended use.
Reliability is the ability of a product or service to perform as expected under normal conditions.
Maintainability addresses the ease of performing maintenance on a product.

## Slide 9: Who’s Responsible for the Quality of Projects?
Project managers are ultimately responsible for quality management on their projects.
The project Implementation team, some PJ have a QA manager/dept
Several organizations and references can help project managers and their teams understand quality.
  International Organization for Standardization (www.iso.org)‏
  IEEE (www.ieee.org)‏

## Slide 10: Quality Assurance
Quality assurance includes all the activities related to satisfying the relevant quality standards for a project.
Another goal of quality assurance is continuous quality improvement.
Benchmarking generates ideas for quality improvements by comparing specific project practices or product characteristics to those of other projects or products within or outside the performing organization.
A quality audit is a structured review of specific quality management activities that help identify lessons learned that could improve performance on current or future projects.

## Slide 11: Quality Control
The main outputs of quality control are:
  Acceptance decisions
  Rework
  Process adjustments
Some tools and techniques include:
  Pareto analysis – identify causes, frequency and consequences of defects.
  Statistical sampling
  Six Sigma
  Quality control charts

## Slide 12: Testing
Many IS/IT professionals think of testing as a stage that comes near the end of IS/IT product development.
Testing should be done during almost every phase of the IS/IT product development life cycle.

## Slide 13: Testing Tasks in the SDLC

## Slide 14: Types of Tests
Unit testing tests each individual component (often a program) to ensure it is as defect-free as possible.
Integration testing occurs between unit and system testing to test functionally grouped components.
System testing tests the entire system as one entity.
User acceptance testing is an independent test performed by end users prior to accepting the delivered system.

## Slide 15: Testing Alone is Not Enough
Watts S. Humphrey, a renowned expert on software quality, defines a software defect as anything that must be changed before delivery of the program.
Testing does not sufficiently prevent software defects because:
  The number of ways to test a complex system is huge.
  Users will continue to invent new ways to use a system that its developers never considered.
Humphrey suggests that people rethink the software development process to provide no potential defects when you enter system testing; developers must be responsible for providing error-free code at each stage of testing.

## Slide 16: Tools for quality
Flow charts/Diagrams
Cause – effect diagrams /Fish bone diagrams
Tally sheets/ Lists – contain quality parameters for evaluation
Pareto diagrams -exist as a special form of vertical bar chart and are used to identify the vital few sources that are responsible for causing most of a problem’s effects. Typically, it will be organized into categories that measure either frequencies or consequences.

## Slide 17: Tools for quality
Histogram - are a special form of bar chart and are used to describe the central tendency, dispersion, and shape of a statistical distribution.
Control charts – Based on upper and lower limits that give a picture
  Used to monitor process stability by plotting data points over time against a centre line (mean) and upper/lower control limits. It determines if a process is in or out of control. The project manager use the statistically calculated control limits to identify the points at which corrective action will be taken to prevent unnatural performance.

## Slide 18: Tools for quality
Scatter diagrams – Considers a correlation and root cause between a dependent vs an independent variable such as process inputs and defect rates to visualize if a positive, negative or no relationship exists between, allowing for data-driven decisions.
Others include – Brainstorming,

## Slide 19: Modern Quality Management
Modern quality management:
  Requires customer satisfaction.
  Prefers prevention to inspection.
Recognizes management responsibility for quality.

## Slide 20: ISO Standards
ISO 9000 is a quality management system standard that:
  Is a three-part; continuous cycle of planning, controlling, and documenting quality in an organization.
  Provides minimum requirements needed for an organization to meet its quality certification standards.
  Helps organizations reduce costs and improve customer satisfaction.
ISO 15504, sometimes known as SPICE (Software Process Improvement and Capability determination), is a framework for the assessment of software processes.

## Slide 21: Improving IS/IT Project Quality
Several suggestions for improving quality for IS/IT projects include:
  Establish leadership that promotes quality.
  Understand the cost of quality.
  Focus on organizational influences and workplace factors that affect quality.
Follow maturity models.

## Slide 22: Leadership
As Joseph M. Juran said in 1945, “It is most important that top management be quality-minded. In the absence of sincere manifestation of interest at the top, little will happen below.”*
A large percentage of quality problems are associated with management, not technical issues.
  *American Society for Quality (ASQ), (www.asqc.org/about/history/juran.html).

## Slide 23: The Cost of Quality (CoQ)
CoQ is the total expense incurred to ensure a project meets quality standards (conformance) plus the cost of failures (nonconformance).
It balances investment in prevention and appraisal with the risks of rework, scrap and warranty claims to optimise budget and project success.
Software bugs cost the U.S. economy $2.41 trillion annually in operational failures, and technical debt. The costs rise exponentially based on when they are found.

## Slide 24: Five Cost Categories Related to Quality
Prevention cost: Cost of planning and executing a project so it is error-free or within an acceptable error range.
Appraisal cost: Cost of evaluating processes and their outputs to ensure quality.
Internal failure cost: Cost incurred to correct an identified defect before the customer receives the product.
External failure cost: Cost that relates to all errors not detected and corrected before delivery to the customer.
Measurement and test equipment costs: Capital cost of equipment used to perform prevention and appraisal activities.

## Slide 25: Organizational Influences, Workplace Factors, and Quality
Study by DeMarco and Lister showed that organizational issues had a much greater influence on programmer productivity than the technical environment or programming languages.
Programmer productivity varied by a factor of one to ten across organizations, but only by 21 percent within the same organization.
Study found no correlation between productivity and programming language, years of experience, or salary.
A dedicated workspace and a quiet work environment were key factors to improving programmer productivity.

## Slide 26: Expectations and Cultural Differences in Quality
Project managers must understand and manage stakeholder expectations.
Expectations also vary by:
  Organization’s culture
  Geographic regions

## Slide 27: Maturity Models
Maturity models are frameworks for helping organizations improve their processes and systems.
  The Software Quality Function Deployment Model focuses on defining user requirements and planning software projects.
  The Software Engineering Institute’s Capability Maturity Model is a five-level model laying out a generic path to process improvement for software development in organizations.

## Slide 28: CMM Levels
CMM levels, from lowest to highest, are:
  Initial – unpredictable and chaotic processes
  Repeatable – basic PM practices are introduced
  Defined – standardised and documented processes
  Managed – measured and controlled processes
  Optimizing – continuous improvement of processes
These are to move an organisation from chaotic, reactive processes to disciplined, continuously improving and highly predictable performance.

## Slide 29: CMMI
The Capability Maturity Model Integration (CMMI) is replacing the older CMM ratings and addresses more than software development.
It additionally addresses software engineering, system engineering, hardware, program management and organisation-wide processes.
Has the same 5 levels but focusing on a broader perspective

## Slide 30: Five Maturity Levels
Initial
  The software process is characterized as ad hoc, may be even chaotic. Few processes are defined, and success depends on individual effort and heroics.
Repeatable
  Basic project management processes are established to track cost, schedule, and functionality. The necessary process discipline is in place to repeat earlier successes on projects with similar applications.
Defined
  The software process is documented, standardized, and integrated. All projects use an approved, tailored version of the organization's standard software process for developing and maintaining software.

## Slide 31: Five Maturity Levels...
Managed
  Detailed measures of the software process and product quality are collected. Both the software process and products are quantitatively understood and controlled.
Optimizing
  Continuous process improvement is enabled by quantitative feedback from the process and from piloting innovative ideas and technologies.

## Slide 32: PMI’s Maturity Model
PMI released the Organizational Project Management Maturity Model (OPM3) in December 2003.
It provides a framework and standards for excellence for organisations to understand their current maturity level and build a roadmap for improvement.
It assesses how well an organisation aligns its project, program and portfolio management with strategic goals across the 5 CCMI levels.

## Slide 33: Using Software to Assist in Project Quality Management
Spreadsheet and charting software helps create Pareto diagrams, fishbone diagrams, and so on.
Statistical software packages help perform statistical analysis.
Specialized software products help manage Six Sigma projects or create quality control charts.
Project management software helps create Gantt charts and other tools to help plan and track work related to quality management.

## Slide 34: Exercise
Assume you are the Quality Assurance manager of MTP enterprises, an organization that handles multitudes of projects worth millions of dollars. Using your experience in the field of Project management, explain the following;
  Describe how you would communicate quality planning aspects to your team to avoid quality problems.
  Describe how you would implement a quality assurance process to boost confidence in the quality of your products.
  Describe how you would report on the overall level of quality acheived using specific techniques and tools