## Slide 1: Project Planning and Management
BAE, 2025
By Francis K.Kimbugwe

## Slide 2: Project failure
Many causes can be categorized into:
Insufficient board level support/Lack of executive sponsorship
Weak leadership
Poor project sponsorship
Undefined requirements
Miscommunication.
Failure to align project with organizational objectives
Poor scope
lack of project management
Inability to move beyond individual and personality conflicts
Politics

## Slide 3: Needs identification
Needs assessment

## Slide 4: Project planning Phase
Step | Outputs of each step
1. Participant Analysis | An Analysis of participants
2. Problem Analysis | A Problem tree
3. Objectives Analysis | An objectives tree
4. Alternative Analysis | Analysis and selection of alternatives

## Slide 5: Design phase includes three steps!
Step | Outputs of each step
5. Defining the project elements | A definition of the : Development goal Project purpose Results Activities inputs
6. Assessment of external factors | Assumptions or external factors are assessed in terms of probability and importance.
7. Developing indicators | Indicators for the project goal, project purpose and results are developed as a basis for monitoring and evaluation.

## Slide 6: A Project
A project is a temporary endeavor undertaken to create a unique product, service, or result.
Unique product, service, or result. Projects are undertaken to fulfill objectives by producing deliverables.
  An objective is defined as an outcome toward which work is to be directed, a strategic position to be attained, a purpose to be achieved, a result to be obtained, a product to be produced, or a service to be performed.
  A deliverable is defined as any unique and verifiable product, result, or capability to perform a service that is required to be produced to complete a process, phase, or project.
  Deliverables may be tangible or intangible.

## Slide 7: Examples of deliverables
Fulfillment of project objectives may produce one or more of the following deliverables:
  A unique product that can be either a component of another item, an enhancement or correction to an item, or a new end item in itself (e.g., the correction of a defect in an end item);
  A unique service or a capability to perform a service (e.g., a business function that supports production or distribution);
  A unique result, such as an outcome or document (e.g., a research project that develops knowledge that can be used to determine whether a trend exists or a new process will benefit society); and
  A unique combination of one or more products, services, or results (e.g., a software application, its associated documentation, and help desk services).

## Slide 8: Project Cont’d
Repetitive elements may be present in some project deliverables and activities.
This repetition does not change the fundamental and unique characteristics of the project work.
  For example, office buildings can be constructed with the same or similar materials and by the same or different teams. However, each building project remains unique in key characteristics (e.g., location, design, environment, situation, people involved).
Projects are undertaken at all organizational levels.
A project can involve a single individual or a group.
A project can involve a single organizational unit or multiple organizational units from multiple organizations.

## Slide 9: Examples of projects
Examples of projects include but are not limited to:
  Developing a new pharmaceutical compound for market
  Expanding a tour guide service
  Merging two organizations
  Improving a business process within an organization
  Acquiring and installing a new computer hardware system for use in an organization
  Exploring for oil in a region
  Modifying a computer software program used in an organization
  Conducting research to develop a new manufacturing process, and
  Constructing a building
  Undertaking a university programme.e.g. BAE

## Slide 10: Temporary endeavor
The temporary nature of projects indicates that a project has a definite beginning and end.
Temporary does not necessarily mean a project has a short duration.
The end of the project is reached when one or more of the following is true:
  The project’s objectives have been achieved
  The objectives will not or cannot be met
  Funding is exhausted or no longer available for allocation to the project
  The need for the project no longer exists (e.g., the customer no longer wants the project completed, a change in strategy or priority ends the project, the organizational management provides direction to end the project)
  The human or physical resources are no longer available
  The project is terminated for legal cause or convenience.
Projects are temporary, but their deliverables may exist beyond the end of the project.
  Projects may produce deliverables of a social, economic, material, or environmental nature.
  For example, a project to build a national monument will create a deliverable expected to last for centuries

## Slide 11: Projects drive change
From a business perspective, a project is aimed at moving an organization from one state to another state in order to achieve a specific objective.
  Before the project begins, the organization is commonly referred to as being in the current state.
  The desired result of the change driven by the project is described as the future state.
For some projects, this may involve creating a transition state where multiple steps are made along a continuum to achieve the future state.
The successful completion of a project results in the organization moving to the future state and achieving the specific objective.

## Slide 12: Projects enable business value creation
PMI defines business value as the net quantifiable benefit derived from a business endeavor.
  The benefit may be tangible, intangible, or both.
In business analysis, business value is considered the return, in the form of elements such as time, money, goods, or intangibles in return for something exchanged.
Business value in projects refers to the benefit that the results of a specific project provide to its stakeholders.
  The benefit from projects may be tangible, intangible, or both

## Slide 13: Summary of attributes of a project
Has defined objective often including time, financials, technical performance goals.
Defined starting and ending points
Uses a wide variety of resources and skills
Involves the coordination across organisational boundaries of groups and organisational units.
Its an instrument of change and is unique

## Slide 14: Examples of Business value
Tangible elements
Monetary assets
Stockholder equity
Utility
Fixtures
Tools
Market share.
Intangible elements
Goodwill
Brand recognition
Public benefit
Trademarks
Strategic alignment
Reputation.

## Slide 15: The importance of Project Management
Project management is the application of knowledge, skills, tools, and techniques to project activities to meet the project requirements.
Project management is accomplished through the appropriate application and integration of the project management processes identified for the project.
Project management enables organizations to execute projects effectively and efficiently.
Effective project management helps individuals, groups, and public and private organizations to:
  Meet business objectives
  Satisfy stakeholder expectations
  Be more predictable
  Increase chances of success

## Slide 16
A set of Skill
A suite of tools
A series of processes

## Slide 17: Importance of project Management cont’d
  Deliver the right products at the right time
  Resolve problems and issues
  Respond to risks in a timely manner
  Optimize the use of organizational resources
  Identify, recover, or terminate failing projects
  Manage constraints (e.g., scope, quality, schedule, costs, resources)
  Balance the influence of constraints on the project (e.g., increased scope may increase cost or schedule)
  Manage change in a better manner

## Slide 18: Poorly managed projects
Poorly managed projects or the absence of project management may result in:
  Missed deadlines
  Cost overruns
  Poor quality
  Rework
  Uncontrolled expansion of the project
  Loss of reputation for the organization
  Unsatisfied stakeholders
  Failure in achieving the objectives for which the project was undertaken.
Projects are a key way to create value and benefits in organizations.
In today’s business environment, organizational leaders need to be able to manage with tighter budgets, shorter timelines, scarcity of resources, and rapidly changing technology.
The business environment is dynamic with an accelerating rate of change. To remain competitive in the world economy, companies are embracing project management to consistently deliver business value.

## Slide 19: Importance of Project Management
Effective and efficient project management should be considered a strategic competency within organizations.
It enables organizations to:
  Project results to business goals
  Compete more effectively in their markets
  Sustain the organization
  Respond to the impact of business environment changes on projects by appropriately adjusting project management plans

## Slide 20: Relationship of Projects, Programs, Portfolios, and Operations Management
A project may be managed in three separate scenarios:
  as a stand-alone project (outside of a portfolio or program),
  within a program, or
  within a portfolio.
Project managers interact with portfolio and program managers when a project is within a program or portfolio.
For example,
  Multiple projects may be needed to accomplish a set of goals and objectives for an organization.
  In those situations, projects may be grouped together into a program.

## Slide 21: A program
A program is defined as a group of related projects, subsidiary programs, and program activities managed in a coordinated manner to obtain benefits not available from managing them individually.
  Programs are not large projects.
  A very large project may be referred to as a megaproject.
Some organizations may employ the use of a project portfolio to effectively manage multiple programs and projects that are underway at any given time.
Discuss the characteristics of a program

## Slide 22: Characteristics of a program
A number of objectives
Longer duration vs definite start and end date.
Cover a larger scope vs scope is defined.

## Slide 23: A portfolio
A portfolio is defined as projects, programs, subsidiary portfolios, and operations managed as a group to achieve strategic objectives.
The portfolio components are grouped together in order to;
  Facilitate the effective governance and management of the work that helps to achieve organizational strategies and priorities.
  Allow organizations to see how the strategic goals are reflected in the portfolio.
  Enable the implementation and coordination of appropriate portfolio, program, and project governance.
  The coordinated governance also allows authorized allocation of human, financial, and physical resources based on expected performance and benefits.

## Slide 24: Differences and Relationships
Program management and portfolio management differ from project management in their life cycles, activities, objectives, focus, and benefits.
However, portfolios, programs, projects, and operations often engage with the same stakeholders and may need to use the same resources, which may result in a conflict in the organization.
This type of a situation increases the need for coordination within the organization through the use of portfolio, program, and project management to achieve a workable balance in the organization.

## Slide 25: Portfolios, Programs, Projects, and Operations
Organizational strategy
Sample Portfolio
Program
A
Program
B
Portfolio
A
Program
B1
Program
C
Project 3
Shared resources and Stakeholders
Project
4
Project
6
Project
8
Project
7
Project
5
Project
9
Operation
Project 2
Project1

## Slide 26
Looking at project, program, and portfolio management from an organizational perspective:
  Program and project management focus on doing programs and projects the “right” way; and
  Portfolio management focuses on doing the “right” programs and projects.

## Slide 27
Organizational Project Management |  |  | 
Elements | Projects | Programs | Portfolio
Definition | A project is a temporary endeavor undertaken to create a unique product, service, or result. | Aprogram is a group of related projects, subsidiary programs, and program activities that are managed in a coordinated manner to obtain benefits not available from managing them individually. | A portfolio is a collection of projects, programs, subsidiary portfolios, and operations managed as a group to achieve strategic objectives.
Scope | Projects have defined objectives. Scope is progressively elaborated throughout the project life cycle. | Programs have a scope that encompasses the scopes of its program components. Programs produce benefits to an organization by ensuring that the outputs and outcomes of program components are delivered in a coordinated and complementary manner. | Portfolios have an organizational scope that changes with the strategic objectives of the organization.
Change | Project managers expect change and implement processes to keep change managed and controlled. | Programs are managed in a manner that accepts and adapts to change as necessary to optimize the delivery of benefits as the program’s components deliver outcomes and/or outputs. | Portfolio managers continuously monitor changes in the broader internal and external environments.

## Slide 28
 | Projects | Programs | Portfolios
Planning | Project managers progressively elaborate high-level information into detailed plans throughout the project life cycle. | Programs are managed using high-level plans that track the interdependencies and progress of program components. Program plans are also used to guide planning at the component level | Portfolio managers create and maintain necessary processes and communication relative to the aggregate portfolio
Management | Project managers manage the project team to meet the project objectives. | Programs are managed by program managers who ensure that program benefits are delivered as expected, by coordinating the activities of a program’s components | Portfolio managers may manage or coordinate portfolio management staff, or program and project staff that may have reporting responsibilities into the aggregate portfolio.
Monitoring | Project managers monitor and control the work of producing the products, services, or results that the project was undertaken to produce. | Program managers monitor the progress of program components to ensure the overall goals, schedules, budget, and benefits of the program will be met. | Portfolio managers monitor strategic changes and aggregate resource allocation, performance results, and risk of the portfolio
Success | Success is measured by product and project quality, timeliness, budget compliance, and degree of customer satisfaction. | A program’s success is measured by the program’s ability to deliver its intended benefits to an organization, and by the program’s efficiency and effectiveness in delivering those benefits | Success is measured in terms of the aggregate investment performance and benefit realization of the portfolio.

## Slide 29: Program Management
Program management is defined as the application of knowledge, skills, and principles to a program to achieve the program objectives and to obtain benefits and control not available by managing program components individually.
A program component refers to projects and other programs within a program.
Project management focuses on interdependencies within a project to determine the optimal approach for managing the project.
Program management focuses on the interdependencies between projects and between projects and the program level to determine the optimal approach for managing them.

## Slide 30: Portfolio Management
A portfolio is defined as projects, programs, subsidiary portfolios, and operations managed as a group to achieve strategic objectives.
Portfolio management is defined as the centralized management of one or more portfolios to achieve strategic objectives.
The programs or projects of the portfolio may not necessarily be interdependent or directly related.
The aim of portfolio management is to:
  Guide organizational investment decisions.
  Select the optimal mix of programs and projects to meet strategic objectives.
  Provide decision-making transparency.
  Prioritize team and physical resource allocation.
  Increase the likelihood of realizing the desired return on investment.
  Centralize the management of the aggregate risk profile of all components.
  Portfolio management also confirms that the portfolio is consistent with and aligned with organizational strategies.

## Slide 31: Operations Management
Operations management is an area that is outside the scope of formal project management.
Operations management is concerned with the ongoing production of goods and/or services.
It ensures that business operations continue efficiently by using the optimal resources needed to meet customer demands.
It is concerned with managing processes that transform inputs (e.g., materials, components, energy, and labor) into outputs (e.g., products, goods, and/or services).

## Slide 32: Operations and Project Management
Changes in business or organizational operations may be the focus of a project.
Ongoing operations are outside of the scope of a project; however, there are intersecting points where the two areas cross.
Projects can intersect with operations at various points during the product life cycle, such as;
  When developing a new product, upgrading a product, or expanding outputs
  While improving operations or the product development process.
  At the end of the product life cycle.
  At each closeout phase.
At each point,
  deliverables and knowledge are transferred between the project and operations for implementation of the delivered work.
  This implementation occurs through a transfer of project resources or knowledge to operations or through a transfer of operational resources to the project

## Slide 33: Actions related to these program and project-level interdependencies
  Aligning with the organizational or strategic direction that affects program and project goals and objectives.
  Allocating the program scope into program components.
  Managing interdependencies among the components of the program to best serve the program.
  Managing program risks that may impact multiple projects in the program.
  Resolving constraints and conflicts that affect multiple projects within the program.
  Resolving issues between component projects and the program level.
  Managing change requests within a shared governance framework.
  Allocating budgets across multiple projects within the program.
  Assuring benefits realization from the program and component projects.

## Slide 34: Examples of a Program
  An example of a program is a new communications satellite system with projects for the design and construction of the satellite and the ground stations, the launch of the satellite, and the integration of the system.

## Slide 35: End Q & A