MAKERERE UNIVERSITY BUSINESS SCHOOL

FACULTY OF ENTREPRENEURSHIP AND SMALL BUSINESS MANAGEMENT

DEPARTMENT OF PROJECTS AND SMALL BUSINESS MANAGEMENT

## MUBS MISSION

To enable the future of our clients through creation and provision of knowledge

## MUBS VISION

The benchmark for Business and Management Education, Research and Training in the region

PROGRAM: MASTER BUSINESS ADMINISTRATION

ACADEMIC YEAR: 	2026/2027			SEMETER: MODULE IV

YEAR OF STUDY: TWO

COURSE NAME: 	PROJECT COST MANAGEMENT

COURSE CODE:	MBA8129 			CREDIT UNITS:	3

FACILITATOR: Mr. Francis Kenneth Kimbugwe (0702275379)

Course Description

This course covers the key principles and practices of project cost management. You will learn how to create a project budget, estimate costs, develop a work breakdown structure, and create a cost management plan. The course also covers cost control techniques to track project costs against the budget and identify variances. Students will be equipped with the knowledge and skills to effectively manage costs throughout the project life cycle and ensure projects are completed within budget. Hands-on exercises and examples will be used to illustrate cost management concepts.

Course Objectives

The course aims at achieving the following objectives:

- To estimate project costs using different techniques like analogy, parametric, bottom-up etc.

- To develop a work breakdown structure (WBS) to breakdown the project into manageable components for estimating costs.

- To create an initial project budget based on cost estimates and a basis of estimates document.

- To develop a cost management plan with cost control techniques to track and control costs during project execution.

- To keep track of project costs using tools like earned value management and compare to the baseline budget to identify variances

Learning Outcomes

At the end of the course, students will be able to:

- Estimate project costs using various techniques including analogy, parametric and bottom-up estimating.

- Develop a work breakdown structure (WBS) for a given project that breaks down the project into manageable components for cost estimation.

- Create a project budget and basis of estimates document based on cost estimates for a given project.

- Develop a cost management plan with appropriate cost control techniques for a given project.

- Track project costs using tools like earned value management and identify cost variances from the baseline budget.

Method of delivery/ Teaching Methods:

This course will be offered using both physical and online classes. The course will mainly be conducted using case studies. Other methods to be used include;

Lectures

Group discussions and presentations

Guest speaker session

Mode of assessment

Course work will carry 		40%

Final written examination 		60%

Total 					100%

Course details

| Topic | Details | Week |
| --- | --- | --- |
| Introduction to project cost management | - Importance of cost management. - Role of cost management in project success. - Cost management knowledge areas. - Cost management processes. - Cost management tools and techniques. - Budgeting and cost estimating. - Project cost control Cost management challenges | 1 |
| Creating a project budget | - Developing a work breakdown structure - Estimating costs for WBS elements - Direct and indirect costs - Contingency reserves - Inflation and escalation factors - Project budget template - Basis of estimates document | 2 |
| Developing a work breakdown structure | - Defining work packages - Decomposing work into manageable units - Assigning codes to WBS elements - Creating WBS dictionary - WBS templates - WBS best practices - WBS software tools | 3 |
| Earned value management | - Planned Value (PV) - Earned Value (EV) - Actual Cost (AC) - Schedule Variance (SV) - Cost Variance (CV) - Cost Performance Index (CPI) - Schedule Performance Index (SPI) | 4 &5 |
| Cost control techniques | - Earned value management - Variance analysis - Trend analysis - What-if scenario analysis - Reserve analysis - Performance measurement - Change control management | 6 |
| Reporting and variance analysis | - Progress reports - Performance measurement reports - Variance reports - Exception reports - Forecasting reports - Earned value reports - Dashboards and scorecards | 7 |
| Revision & Exam |  | 8 & 9 |

Reading List

Abdullahi, A. M., Mohamed, S. F., Misnan, M. S., Abanda, F. H., & Abdulrahman, R. S. Recent Advances in 5D BIM Cost Control: A Novel Ontological Approach.

Larson, E. W. & Gray, C. F. (2017). Project management: The managerial process (7th  ed.). Mc Graw Hill International Edition.

Mustafa, M. H., Rahim, F. A. M., & Chia, L. K. (2023). The role of 5D building information modelling construction project cost management: An overview and future directions. Journal of Project Management Practice (JPMP), 3(1), 95-112.

Naugolnova, I. (2023). Perspectives of process-oriented approach development in cost management under digitalization conditions. In E3S Web of Conferences (Vol. 376, p. 05040). EDP Sciences.

PMBOK (2017). Project management body of knowledge guide (6th ed.).

Venkataraman, R. R., & Pinto, J. K. (2023). Cost and value management in projects. John Wiley & Sons.