## Slide 1: PROJECT COST MANAGEMENT
By Francis Kenneth Kimbugwe

## Slide 2: Project Finance Management
One of the main reasons why finance is an essential part of Project Management is because every project needs to be planned according to a budget.
Projects have objectives and are planned accordingly to meet these objectives.

## Slide 3: What is Project Finance Management?
In short, Project Financial Management is putting into place standards and practices that will keep your organization’s projects within budget, reduce waste, and streamline processes.
The first steps in the Financial Management of any Specific project begin:
  In Early Project Planning Process.
  Scope of the project is determined and an initial budget is developed.
  Budgeting during the early stages of a project also sets into the procurement of resources.
  If accurate financials are not mapped out, Then we will end up in wasteful and unproductive financials.

## Slide 4: Practices/principles for PFM
Make sound financial management
Develop a set of go-to metrics
Establish a schedule for reviewing metrics
Communication is always the key
Reporting, reporting, reporting:

## Slide 5: PROJECT COST MANAGEMENT
It Includes the processes involved in planning, estimating, budgeting, financing, funding, managing and controlling costs so that the project can be completed within the approved budget.
Cash flow analysis is also well addressed, It is defined as the processes to acquire and manage the financial resources for the project.
It starts in the project planning phase of project management and needs to be monitored throughout the project life cycle.
PCM four primary process include:
  Resource planning
  Cost estimating
  Cost budgeting
  Cost control

## Slide 6: Project Cost Management processes
The Project Cost Management processes are presented as discrete processes with defined interfaces, while in practice they overlap and interact in ways that cannot be completely detailed in the PMBOK® Guide.
These processes interact with each other and with processes in other Knowledge Areas.
On some projects, especially those of smaller scope, cost estimating and cost budgeting are tightly linked and can be viewed as a single process that can be performed by a single person over a relatively short period of time.
They are presented here as distinct processes because the tools and techniques for each are different.
The ability to influence cost is greatest at the early stages of the project, making early scope definition critical.

## Slide 7: Key Concepts For Project Cost Management
Project Cost Management is primarily concerned with the cost of the resources needed to complete project activities.
Project Cost Management should consider the effect of project decisions on the subsequent recurring cost of using, maintaining, and supporting the product, service, or result of the project.
  For example, limiting the number of design reviews can reduce the cost of the project but could increase the resulting product’s operating costs.
Another aspect of cost management is recognizing that different stakeholders measure project costs in different ways and at different times.
  For example, the cost of an acquired item may be measured when the acquisition decision is made or committed, the order is placed, the item is delivered, or the actual cost is incurred or recorded for project accounting purposes.
In many organizations, predicting and analyzing the prospective financial performance of the project’s product is performed outside of the project.
In others, such as a capital facilities project, Project Cost Management can include this work.
When such predictions and analyses are included, Project Cost Management may address additional processes and numerous general financial management techniques such as return on investment, discounted cash flow, and investment payback analysis

## Slide 8: Why Is Cost Management Important?
Project cost management is important because it directly affects project profitability and viability, and it allows you to make sure financial resources are efficiently used.
Its primary functions include planning, estimating, determining the budget, and controlling costs:
  Planning: As a project manager, you identify the financial resources necessary for the project and create a cost management plan that outlines how costs will be managed and controlled.
  Estimating costs: Set realistic budgets and evaluate variable and fixed costs associated with project activities.
  Budgeting: Establish your project budget for approval.
  Monitoring and controlling costs: Track expenses against the budget, analyze variances, and implement corrective actions when necessary.

## Slide 9: Benefits of Effective Cost Management
Effective project cost management provides these three key benefits and contributes to the overall success of your projects.
  More profitability:
    Strong cost management helps you complete projects on time and within budget, which leads to higher profitability and helps you maximize your company’s return on investment (ROI).
  Increased stakeholder satisfaction:
    You’ll be able to maintain transparency and open communication about budgetary constraints and financial decisions to build trust with stakeholders. You’ll also better manage expectations and encourage collaboration among your team members.
  Improved productivity:
    When your project costs are accurately estimated and monitored, you can allocate resouces more efficiently and make sure personnel, equipment, and materials are used optimally. This improves productivity, minimizes waste, and reduces unnecessary costs.

## Slide 10: Common Challenges With Project Cost Management
Cost management can be impacted by these three challenges, which can complicate the successful execution of your projects.
Inaccurate cost estimation
  Cost estimates are often based on historical data, but if conditions change or there’s a lack of reliable data, your estimates can be significantly off, which can lead to budget overruns and financial strain.
  Inaccurate estimation can also result from inexperience or insufficient understanding of a project's scope. Get input on cost estimates from your team or other stakeholders early in the planning process. If you're working on construction projects, you might also use All in construction estimating to help with this.
Unclear or changing stakeholder expectations
  Outside stakeholders can have varying priorities and may not fully understand the complexities of the project budget, which can lead to conflicts and misunderstandings.
  They might complicate your project by suggesting scope changes or other ideas without any understanding of their impact on the budget, which can mean unexpected costs if you don’t manage this properly. Communicate regularly with your stakeholders to make sure everyone is aligned on budgetary constraints and project goals.
External factors
  External factors like economic fluctuations, regulatory changes, and market volatility can impact your projects. These types of situations are often unpredictable and can impact resource planning and cost control, project timelines, and the overall budget. Keep a close eye on external factors and adjust your cost management strategies accordingly.