## Slide 1: Financial / Cost Management Plan

## Slide 2: How To Create A Cost Management Plan
Use these steps to create a cost management plan that aligns with your project goals and scope.
1. Review Scope & Deliverables
  Review your project’s scope, deliverables, objectives, timelines, and outputs to make sure all aspects are clearly defined.
    Engage your stakeholders to gather input and get buy-in as well.
    This helps avoid scope creep that can lead to unplanned costs and delays.
  Document this information in the cost management plan for everyone to reference throughout your project.
2. Determine The Required Resources
  Identify all the resources you need to execute your project effectively.
    This includes human resources, materials, equipment, and any external services that may be required.
    This will provide a baseline for your cost estimation.
  Involve your team members and subject matter experts during this process.
    Their insights into the specific project tasks and needs will help make sure you haven’t missed anything, and will promote engagement and commitment.
    You should also evaluate resource availability, as shortages or delays can increase expenses and project timelines.

## Slide 3: How To Create A Cost Management Plan
Estimate Costs
  Assess all identified resources and their associated costs. Refer to your work break down structures (WBS) and use estimation techniques like analogous, parametric, and bottom-up estimating to derive realistic cost projections.
  Analogous estimating: Use similar past projects as a reference point when you’re developing estimates for the current project.
  Parametric estimating: Use statistical relationships between variables to calculate costs.
  Bottom-up estimating: Break down project tasks into smaller components and estimate costs for each.
4. Monitor & Control Costs Throughout The Project
  Keeping a close eye on costs throughout the project life cycle allows you to identify potential cost overruns early and implement corrective actions.
    This involves regularly tracking actual costs against your approved budget and analyzing cost variances.
  For cost control, establish performance metrics and indicators that you’ll use to quantify project performance and identify areas that require attention.
    For example, earned value management (EVM) compares planned progress with actual cost performance in terms of cost and schedule. This metric tells you whether your project is on track, ahead, or behind schedule.

## Slide 4: Tools for Managing Project Costs
Project management software and tools are your best bet for budgeting, forecasting, expense tracking, and reporting.
These tools often offer customized dashboards and other features to help you:
  Create your project budgets
  Allocate resources
  Handle resource management
  Improve time tracking (either with a built-in tool or through an integration with time tracking software)
  Monitor expenses in real time
  Streamline your workflows
  Facilitate collaboration among team members
  Provide essential and timely insights into financial performance
  Update stakeholders on task and project progress
  Report financial discrepancies
  Deliver transparency
  Improve accountability

## Slide 5: Best Practices for Managing Project Costs
Anticipate surprises:
  To avoid surprises and prevent cost overruns, create a risk management plan and note risks that will directly impact the budget if they occur.
  Make a mitigation plan to address them.
Remain realistic and practical:
  Adopt a zero based budgeting approach where expenses must be justified for each new period rather than carrying forward previous budgets.
  Scrutinize every line item to make sure only necessary expenditures are approved.
Set aside a contingency fund:
  This can provide a safety net for those unexpected costs.
Practice continuous cost monitoring:
  Review financial performance against the budget and forecasts regularly.

## Slide 6: What is the Financial Plan?
Results from a number of financial planning steps.
It sets out the financial resources your project will need, and how they will be used to achieve your objectives.
There should be a close link between the Operational Plan and the Financial Plan.
By taking time to engage in financial planning you will be able to:
  Identify what it is likely to cost to implement the activities.
  Analyze what sources of financial income you will draw on to cover your costs, and
  Assess whether you will have enough money in the bank when you need it to cover your expenses.

## Slide 7
The Financial Plan is similar to the Operational Planning in that both are way of planning and managing your work.
Once you have prepared your Financial Plan, the way you go about implementing your activities can be guided by the information it contains.
The Financial Plan makes it possible for you to;
  Receives regularly reports on the financial performance of the project
  Make comparisons between the actual and the expected financial performance figures
  Make informed decisions that guide the work through the reality of its operating environment.
Financial plan needs to be practical and easy to use.
Its purpose is to support the work you do.
It can provide you with a basis for deciding whether or not you should make any changes to your Operational Plan.
This can help you ensure that you will have sufficient financial resources to achieve the objectives you have set for your project.

## Slide 8: Principles of Project Financial Management
Determine and respect donor requirements in respect of accountability and reporting.
Open and maintain basket fund bank account into which funds from donors can be deposited and cash drawn to meet eligible activities.
Produce a financial management manual containing procedure for fund requisition and accountability. Have proper document storage system. Hold all records regarding financial transactions in a secure and easily retrievable manner because one time you will need them.
Be prompt in submission of your periodic reports including audited accounts.
Help beneficiaries to comply with donor guidelines
Honour your financial obligations as agreed to with beneficiaries.
Desist from quoting donors as a basis for beaucratic procedures

## Slide 9: What Kind of Financial Plan?
There are some basic and standard financial tools that have been developed over time by accountants and bookkeepers.
These tools can do a good job of supporting your work, as long as they are based on realistic financial figures.
In order to have a practical and realistic Financial Plan, you should prepare the following three documents:
Cost Estimates
  This helps you to realistically determine what it will cost to implement your operational plan.
Budget
  This document sets out your estimated expenses (costs) and the income that you anticipate you will receive to cover these expenses.
Cash Flow Forecasts
  This presents your income and expenditure targets on a monthly basis. This is an important tool in helping you assess whether you will have the necessary funds in the bank when they are needed to cover expenses.

## Slide 10: Cost Estimate
What are Cost Estimate?
The costs are the financial expenses you will face as you implement your project.
You will probably make use of a wide range of inputs if your project is to be successful.
Once you have established what it will cost to achieve your objectives, you will want to monitor and manage the expenses.
  Knowing the cost estimates will place you in a better position to control the actual costs for various activities.
  You will be better equipped to address problems such as activities which have been under-budgeted.

## Slide 11: Activity-Based Costing
One approach to prepare the Cost Estimates.
This is useful tool that practically assists you in preparing realistic cost for each activity.
This provides you with a good foundation from which to manage the expenses once you start implementing the work.
How?
Prepare the activities of your operational Plan
Estimate the realistic costs you incur in the process of implementing all the activities of your Operational Plan.
Identify what additional cost your will face, and select an appropriate Cost Estimate framework.
Summarize all these costs in the budget.

## Slide 12: A simple framework of costs
There are many different ways of calculating the costs your project will face.
At the simplest level (which suits a great majority of project situations), there are three major areas you will need to accommodate in your estimate of costs.
Operational costs
The operational costs are the costs of actually carrying out your work.
  These are the costs that are related to the activities you have identified.
The operational costs will only be incurred when you carry out tasks related to the project’s activities.
  Examples of this are hiring venues for meetings, paying for the printing of pamphlets and the cost of accommodation when you travel.
Operational costs are also known as direct costs, because they are incurred directly by the project.

## Slide 13: Organizational Costs.
  Each project needs an organizational base, along with management support and administrative services.
Examples of organizational costs are rent, insurance, board meetings and the auditing of financial statements.
Organizational costs are also known as indirect costs, as they support rather than directly contribute to the achievement of the project’s objectives.

## Slide 14: Staffing costs
In some organizations, people work on more than one project at a time.
Staff costs may include the salary that is paid each month, as well as the employer’s contributions to their benefits and a share of other related costs.
Staffing costs are also indirect costs.
A forth area is occasionally added to cost estimates -Capital costs.